## Slide 1
ACCENTURE CAPABILITIES DECK
Meridian Components Inventory Management System Modernization RFP MC-2026-0417 | April 27, 2026

## Slide 2
EXECUTIVE OVERVIEW
✓ Three-Week Engagement Scope:
• Eliminate Reports module defects (8+ documented issues)
• Establish enterprise-grade automated test framework (Cypress, CI/CD)
• Deliver Restocking recommendations engine for data-driven procurement
• Complete architecture documentation for IT stewardship
Investment: $78,000 fixed-fee
Timeline: May 1–31, 2026
Expected ROI: Immediate — unblocks IT approval, accelerates procurement cycles

## Slide 3
ACCENTURE'S TRACK RECORD
✓ Shipping Operations Dashboard (2024)
Vue 3 + FastAPI migration | 80% reduction in deployment anxiety
✓ Inventory Forecasting System (2023)
Industrial distributor (similar scale) | 35% forecasting accuracy improvement
✓ Multi-Warehouse Reporting (2023)
Internationalization (EN/FR/ES) | Zero change management incidents
✓ E2E Test Framework Standup (2025)
Fintech platform | 65% reduction in production incidents

## Slide 4
PHASE 1: UNBLOCK IT
Week 1 Objective: Remove IT barriers through automated test infrastructure
Rationale:
• IT team has made clear: test coverage is non-negotiable
• Manual testing creates deployment risk and change approval bottlenecks
• Establishing Cypress + CI/CD in Week 1 enables confident iteration
Deliverables:
• Cypress test framework (TypeScript configuration, GitHub Actions)
• 8+ regression tests for documented Reports defects
• Automated test reporting dashboard for IT monitoring
• All Reports defects fixed and passing

## Slide 5
REPORTS MODULE: 8+ KNOWN DEFECTS
1. Filter Behavior — Date range filters not persisting
2. Category Filter — Some product categories missing from dropdown
3. Warehouse Filter — London warehouse data sometimes missing
4. Internationalization — Japanese labels incomplete
5. Data Aggregation — Spending summary calculations inconsistent
6. Export Function — CSV export missing columns
7. Loading State — UI not displaying while data loads
8. Pagination — Page navigation broken on large datasets
Approach: Reproduce each defect → Fix root cause → Automated test passes

## Slide 6
TEST FRAMEWORK ARCHITECTURE
Cypress + CI/CD Strategy:
Developer commits → GitHub Actions triggers Cypress suite →
40+ tests execute → Tests pass? Merge approved | Tests fail? Block merge
Test Coverage (40+ scenarios):
• Inventory Search + Filter (8 tests) — CRITICAL
• Spending Trend Analysis (6 tests) — CRITICAL
• Reports Generation (8 tests) — CRITICAL
• Restocking Recommendations (8 tests) — HIGH
• Order Management (4 tests) — HIGH
• Mobile Responsiveness + Accessibility (8 tests) — MEDIUM

## Slide 7
PHASE 2: RESTOCKING ENGINE
Week 2 Objective: Deliver operational value through data-driven procurement
Business Driver:
• R. Tanaka's team spends 2–3 hours weekly on manual reorder calculations
• Algorithmic engine eliminates errors, reduces decision cycle from hours to minutes
• Provides quantified risk assessment for each recommendation
How It Works:
Current Inventory + Demand Forecast + Budget Ceiling
↓
Recommendation Algorithm → Ranked PO Suggestions with Risk Scores
↓
One-Click Purchase Order Creation

## Slide 8
RESTOCKING ALGORITHM DESIGN
Inputs:
• Current stock level (per warehouse, per SKU)
• 90-day demand forecast (based on historical orders + backlog)
• Operator-specified budget ceiling (e.g., $50,000/week)
• Lead time assumptions & safety stock parameters
Calculation:
• Reorder point = (avg daily demand × lead time) + safety stock
• Recommended qty = max(reorder qty, budget remaining / unit cost)
• Risk level = HIGH/MEDIUM/LOW based on days to stockout
Output Ranking: Sort by risk level DESC, then by estimated cost DESC

## Slide 9
RESTOCKING UI: USER EXPERIENCE
New Restocking.vue Component Features:
• Warehouse selector (multi-location operations)
• Budget ceiling slider (real-time calculation)
• Sortable recommendation table (by risk, by cost, by demand)
• One-click purchase order creation
• Mobile-friendly for warehouse floor use
• Responsive design (iOS/Android tested)
Key Benefit: Users can trust the algorithm; no second-guessing required
User Validation: Co-design with R. Tanaka during Phase 2, Day 1

## Slide 10
API DESIGN: /api/recommendations ENDPOINT
Endpoint Specification:
GET /api/recommendations?warehouse=SF&budget_usd=50000
Response includes:
• SKU, current stock, forecast demand, recommended qty
• Unit cost, estimated total cost, risk level, rationale
• Days to stockout, risk justification
API Design Principles:
• Stateless (enables scaling)
• Idempotent (safe to retry)
• Comprehensive response (no follow-up calls needed)
• Error handling with descriptive messages

## Slide 11
PHASE 3: ARCHITECTURE & DOCUMENTATION
Week 3 Objective: Hand off fully documented, maintainable system
Deliverables:
✓ Architecture Overview (4–5 pages)
Component hierarchy, data flow, API route catalog
✓ Maintenance Manual (10+ pages)
Adding filters, extending Reports, dependency upgrades
✓ Operations Runbook (5–6 pages)
Startup/shutdown, error solutions, logging configuration
✓ Technology Roadmap (3–4 pages)
Technical debt assessment, improvement recommendations

## Slide 12
OPTIONAL ENHANCEMENTS (IF TIME PERMITS)
D2: Internationalization Extensions (2 days)
• Extend Japanese localization to Restocking view
• Tokyo warehouse staff no longer work English-only
D1: UI Modernization (3 days)
• Refresh color palette (2026 design standards)
• Improve form styling & WCAG 2.1 AA compliance
D3: Dark Mode Support (2 days)
• Theme toggle in ProfileMenu
• Warehouse floor stations in low-light environments
All enhancements tested and documented at core delivery level

## Slide 13
ENGAGEMENT TEAM & GOVERNANCE
Accenture Team (3 weeks):
• Lead Engineer (Vue 3/FastAPI expert, 12 yrs) — Technical direction
• QA Automation (Cypress specialist, 8 yrs) — Test framework
• Junior Developer (Vue/Python fullstack, 4 yrs) — Implementation
• Engagement Manager — Daily standups, stakeholder comms
Governance Cadence:
• Daily (10 min): Standup with your team (9 AM CT)
• Weekly (30 min): Steering call with J. Okafor + R. Tanaka + IT lead
• Phase checkpoints: Formal sign-off gates (end of Weeks 1, 2, 3)
Communication: Slack, GitHub, video calls

## Slide 14
RISK MITIGATION STRATEGY
Risk #1: Reports defects more complex than documented
→ Day 1 audit; escalate by EOD if scope larger
Risk #2: IT approval delays test framework adoption
→ Pair with IT from Week 1; document rationale upfront
Risk #3: Restocking algorithm doesn't match business logic
→ Co-design with R. Tanaka, Day 1 Phase 2; 1–2 day refinement buffer
Risk #4: Scope creep (new feature requests mid-engagement)
→ Fixed scope in writing; new requests queued for future engagement
Contingency Buffer: 10% of budget ($7,830) for clarifications

## Slide 15
PRICING & TIMELINE
Investment: $78,000 fixed-fee (3-week duration)
Payment Schedule:
• 33% ($25,740) upfront (May 1)
• 33% ($25,740) end of Week 2 (Restocking complete)
• 34% ($26,520) final delivery (May 31)
Engagement Timeline:
• April 28: Clarifying questions deadline
• April 29: Optional capabilities presentation
• April 30: Contract execution
• May 1: Project kickoff
• May 31: Final delivery + handoff

## Slide 16
SUCCESS CRITERIA & NEXT STEPS
Success Definition (May 31):
✓ All 8 Reports defects fixed, automated tests passing
✓ Cypress test suite operational (40+ tests, CI/CD live)
✓ Restocking engine live; R. Tanaka's team validated ≥3 sets
✓ IT team approved test framework for change gate
✓ Architecture documentation complete and handed to IT
Next Steps:
1. Review this proposal & capabilities presentation
2. Submit clarifying questions by April 28
3. Contract execution (target April 30)
4. Project kickoff (May 1)
5. Final delivery (May 31)