## Slide 1
ACCENTURE CAPABILITIES DECK
Meridian Components Inventory Management System Modernization
RFP MC-2026-0417 | April 27, 2026 Prepared by: Accenture Modernization Practice

## Slide 2
EXECUTIVE OVERVIEW
Three-Week Engagement Scope:
✓ Eliminate Reports module defects (8+ documented issues)
✓ Establish enterprise-grade automated test framework (Cypress, CI/CD)
✓ Deliver Restocking recommendations engine
✓ Complete architecture documentation
Investment: $78,000 fixed-fee | Timeline: May 1–31, 2026
Expected ROI: Unblocks IT approval, accelerates procurement cycles

## Slide 3
ACCENTURE'S TRACK RECORD
Shipping Operations Dashboard (2024)
  Vue 3 + FastAPI migration | 80% reduction in deployment anxiety
Inventory Forecasting System (2023)
  Industrial distributor (similar scale) | 35% forecasting accuracy improvement
Multi-Warehouse Reporting (2023)
  Internationalization (EN/FR/ES) | Zero change management incidents
E2E Test Framework Standup (2025)
  Fintech platform | 65% reduction in production incidents

## Slide 4
PHASE 1: UNBLOCK IT
Week 1 Objective: Remove IT barriers through automated test infrastructure
Rationale:
  • IT team requirement: test coverage is non-negotiable
  • Manual testing creates deployment risk and approval bottlenecks
  • Establishing Cypress + CI/CD enables confident iteration
Deliverables:
  • Cypress test framework with TypeScript configuration
  • 8+ regression tests for documented Reports defects
  • Automated test reporting dashboard
  • All defects fixed with passing tests

## Slide 5
REPORTS MODULE: 8+ KNOWN DEFECTS
1. Filter Behavior — Date range filters not persisting across navigation
2. Category Filter — Some product categories missing from dropdown
3. Warehouse Filter — London warehouse data sometimes missing
4. Internationalization — Japanese labels incomplete
5. Data Aggregation — Spending summary calculations inconsistent
6. Export Function — CSV export missing columns
7. Loading State — UI not displaying while data loads
8. Pagination — Page navigation broken on large datasets
Approach: Reproduce → Fix → Automated test passes

## Slide 6
TEST FRAMEWORK ARCHITECTURE
Cypress + CI/CD Pipeline:
Developer commits → GitHub Actions → Cypress suite (40+ tests) →
Tests pass? Merge approved | Tests fail? Block merge
Coverage Breakdown:
  • Inventory Search + Filter (8 tests) — CRITICAL
  • Spending Trend Analysis (6 tests) — CRITICAL
  • Reports Generation (8 tests) — CRITICAL
  • Restocking Recommendations (8 tests) — HIGH
  • Order Management (4 tests) — HIGH
  • Mobile + Accessibility (8 tests) — MEDIUM

## Slide 7
PHASE 2: RESTOCKING ENGINE
Week 2 Objective: Deliver operational value through data-driven procurement
Business Driver:
  • R. Tanaka's team spends 2–3 hours weekly on manual calculations
  • Algorithmic engine eliminates errors, reduces decision cycle
  • Provides quantified risk assessment per recommendation
How It Works:
Current Inventory + Demand Forecast + Budget Ceiling
  ↓
Recommendation Algorithm → Ranked PO Suggestions → One-Click Creation

## Slide 8
RESTOCKING ALGORITHM DESIGN
Input Variables:
  • Current stock level (per warehouse, per SKU)
  • 90-day demand forecast (historical orders + backlog)
  • Operator-specified budget ceiling ($50,000/week)
Calculation Engine:
  • Reorder point = (avg daily demand × lead time) + safety stock
  • Recommended qty = constrained by budget ceiling
  • Risk level = HIGH/MEDIUM/LOW based on days to stockout
Output Ranking: Sort by risk level → estimated cost

## Slide 9
RESTOCKING USER INTERFACE
New Restocking.vue Component Features:
✓ Warehouse selector for multi-location operations
✓ Budget ceiling slider with real-time calculation
✓ Sortable recommendation table (risk, cost, demand)
✓ One-click purchase order creation
✓ Mobile-friendly for warehouse floor use
✓ Responsive design (iOS/Android tested)
Key Benefit: Operators trust the algorithm; no second-guessing required
User Validation: Co-design with R. Tanaka, Phase 2 Day 1

## Slide 10
API DESIGN & SPECIFICATION
Endpoint: GET /api/recommendations?warehouse=SF&budget_usd=50000
Response Schema:
  • SKU, current stock, forecast demand, recommended qty
  • Unit cost, estimated total cost, risk level
  • Days to stockout, rationale
API Design Principles:
  ✓ Stateless (enables scaling)
  ✓ Idempotent (safe to retry)
  ✓ Comprehensive response (no follow-up calls)
  ✓ Error handling with descriptive messages

## Slide 11
PHASE 3: ARCHITECTURE & DOCUMENTATION
Week 3 Objective: Hand off fully documented, maintainable system
Architecture Overview (4–5 pages)
  Component hierarchy, data flow, API route catalog
Maintenance Manual (10+ pages)
  Adding filters, extending Reports, dependency upgrades
Operations Runbook (5–6 pages)
  Startup/shutdown, error solutions, logging configuration
Technology Roadmap (3–4 pages)
  Technical debt assessment, improvement recommendations

## Slide 12
OPTIONAL ENHANCEMENTS (IF TIME PERMITS)
D2: Internationalization Extensions (2 days)
  • Extend Japanese localization to Restocking view
  • Tokyo warehouse staff no longer English-only
D1: UI Modernization (3 days)
  • Refresh color palette (2026 design standards)
  • Improve form styling & WCAG 2.1 AA compliance
D3: Dark Mode Support (2 days)
  • Theme toggle in ProfileMenu
  • Warehouse floor stations in low-light environments
All enhancements tested and documented at core delivery level

## Slide 13
ENGAGEMENT TEAM & GOVERNANCE
Accenture Team (3 weeks):
  • Lead Engineer (Vue 3/FastAPI expert, 12 yrs) — Technical direction
  • QA Automation (Cypress specialist, 8 yrs) — Test framework
  • Junior Developer (Vue/Python fullstack, 4 yrs) — Implementation
  • Engagement Manager — Daily standups, stakeholder comms
Governance Cadence:
  • Daily (10 min): Standup (9 AM CT)
  • Weekly (30 min): Steering call with stakeholders
  • Phase checkpoints: Formal sign-off gates
Communication: Slack, GitHub, video calls

## Slide 14
RISK MITIGATION STRATEGY
Risk #1: Reports defects more complex than documented
  → Day 1 audit; escalate by EOD if scope larger
Risk #2: IT approval delays test framework adoption
  → Pair with IT from Week 1; document rationale
Risk #3: Restocking algorithm doesn't match business logic
  → Co-design with R. Tanaka, Day 1 Phase 2
Risk #4: Scope creep (new feature requests)
  → Fixed scope in writing; new requests queued
Contingency Buffer: 10% of budget ($7,830) for clarifications

## Slide 15
PRICING & TIMELINE
Investment: $78,000 fixed-fee (3-week duration)
Payment Schedule:
  • 33% ($25,740) — May 1 (Engagement start)
  • 33% ($25,740) — End of Week 2 (Restocking complete)
  • 34% ($26,520) — May 31 (Final delivery)
Timeline:
  • April 28: Clarifying questions deadline
  • April 29: Optional capabilities presentation
  • April 30: Contract execution
  • May 1: Project kickoff
  • May 31: Final delivery + handoff

## Slide 16
SUCCESS CRITERIA & NEXT STEPS
Success Definition (May 31):
  ✓ All 8 Reports defects fixed, automated tests passing
  ✓ Cypress suite operational (40+ tests, CI/CD live)
  ✓ Restocking engine live; R. Tanaka's team validated ≥3 sets
  ✓ IT team approved test framework for change gate
  ✓ Architecture documentation complete and handed to IT
Next Steps:
  1. Review proposal & capabilities presentation
  2. Submit clarifying questions by April 28
  3. Contract execution (target April 30)
  4. Project kickoff (May 1)
  5. Final delivery (May 31)